Block-Seminar:
Mixed Reality Applications for Human-Robot Collaboration
Andrea Kupitz
Fabian Spaniol
Felix Scherzinger
Malte Groß
Thorsten Schamper	26.08.2016

---
Overview
- Hard- and Software
- Progress
- Demo
- Attention areas
- Schedule
- Next steps
Overview

---
Hard- and Software
Hard- and Software

---
HTC Vive
HTC Vive

---
GearVR
GearVR

---
Project Tango
Project Tango

---
Unity3D
Unity3D

---
Video demo
Video demo

---
Tango

---
GearVR

---
HTC Vive

---
Progress
Progress
- TECS communication
- basic TECS-Server
- different Events
- every client can publish and subscribe
- scene setup
- temporary environment
- for presentation purpose only
- Project setup
- Git repository
- Project structure

---
Attention areas
Attention areas
HTC Vive loses connection
as soon as the sensorview of the user is interrupted
Tango throws exception
occurs on sudden and fast motions

---
Schedule
Schedule

---
TECS communication between all devices
Desktop connection, final system architecture
final demo and video submission
26.08.16
02.09.16
09.09.16
23.09.16
30.09.16
Baxter communication, pick’n’place by Vive and GearVR
final implementation including features and interactions

---
Goals for next meeting
- Communication with Baxter
- Complete user visualization of all clients
- Simple Baxter control by Vive and GearVR
Goals for next meeting

---
Questions?
Questions?